## Slide 1: Waterfall vs. Agile

## Slide 2: Waterfall
Pros
A well-defined methodology that has been used in every business vertical .
Provides a very detailed definition of the deliverables , timelines and milestones from the very beginning .
Reduces the amount of time developers spend interacting with stakeholders.
Team deliverable is predictable.
Cons
Any changes in the requirements are costly .
Rigid requirements definitions inhibit creativity.
Requirements can be misinterpreted because the developers interact less with stakeholders.
Excessive documentation is required to create detailed definitions of the deliverables , timelines and milestones prior to the beginning of the project.

## Slide 3: Agile
Pros
Priorities and requirements can be easily adjusted throughout the project.
The team is empowered to make decisions, define deliverables and milestones , take responsibility for the delivery.
Time to market is significantly decreased.
More opportunity for creativity.
Cons
Deliverables , timelines and milestones are less predictable.
Stakeholders need to invest a lot of time throughout the project.
Documentation is not created, which could be a problem for regulated industries.
Since the requirements change all the time, re-work will be inevitable.